## Slide 1
Objective for this project
Design a trackable, self-improving system for prediction of resale HDB prices, allowing Singaporeans to estimate how much savings they need to have.
Target of ML problem
Predict resale HDB flat prices based on: time passed since 2016, location, number of rooms, house size, floor range, flat model, remaining lease
Metrics (overestimate better than under?)
Experimental: MAE
Short term: MAE
Long term: MAE within a threshold? How to define?
Retraining threshold
Based on long term goal, to be defined
Frequency of prediction
Made on request, given a selected set of variables
Online evaluation: N/A
Frequency of retraining
Every week, offline batch
Offline evaluation: Batched, MAE
Data
Baseline data: until 12 Aug, around 4-5pm
New data: Data from 13 Aug onwards. Pull from data.gov API

## Slide 2
Package for data ingestion: Polars (with SQL code)
Scheduler for ingestion: AWS EventBridge Scheduler
Feature store: AWS S3
Feature engineering: AWS Lambda (Python)  To run this every X time unit
Data versioning: MLFlow
Package for modelling: scikit-learn
Package for Model/experiment versioning: MLFlow
CI/CD tool: Github Actions
A/B Testing: TBC
Deployment: Docker(Hub) + AWS ECS + AWS Fargate
API: FastAPI
Front-end: Streamlit
Scaling (KIV): AWS App Runner + AWS ECR
Ingestion + Feature engineering
Modelling > Monitoring > CI/CD
App (just dropdowns/radial buttons) + Deployment
Orchestrate using AWS EventBridge,
Mainly to deal with new data, and if retraining of model is required

## Slide 3: Catch up 12 Sep 2025
Agenda:
  In general: having an engineering mindset
  Vetting what I’ve done
    CI/CD done correctly? Robust enough? Separate vs together? Data?
    What to push to cloud? E.g. AWS Lambda functions for data cleaning, MLFlow server, hyperparameter search,
    When to deploy to production/main?
    Usage of logging
    File structure
  Looking forward: Prioritising what to do next e.g. modelling
  Consulting vs other types of DS

## Slide 4
Overview
Model hyperparameter tuning & output champion model to S3
1 task on ECS
Data scheduled pull
Data + Model
App
Data processing
+ the model from S3
Notes: Data processing: Split into 2012-2023, 2024 and 2025++ for train, test and deployment purposes
Note: All boxes are services

## Slide 5: Architecture for training on cloud
Cross-validation on Github actions when pushing
Upload best model to S3
Define parameters on script
Best model pulled from S3 when dockerising app
Use Github actions to create MD file for results
Send results to Telegram channel
Retrain best model using same script

## Slide 6: TODO
Pull ct to main. Just work on main from there
Automate both the CV and Final modelling on cloud (AWS Lambda, github actions, whatever). Importantly, give scores + iTry to merge with MLFlow if can, otherwise just do reporting separately. Important charts. Rmb to ensure S3 storing model has version tracking on
Ensure FastAPI app can read best model from S3:
  https://devopscube.com/github-actions-oidc-aws/
Automate AWS Lambda updates (e.g. data cleaning) using AWS CLI/github actions so that don’t have to keep copy and pasting
Retraining champion model
Download new data filtered by date, process and then append to existing feature store (cannot be done, missing date of update)
Code robustness: Work on unit testing  Data + others. Robust tests. Practice one unit test per PR. Think about when to use try-except statements (get chatgpt to suggest). Perform checks while script is running as well, on top of the unit tests

## Slide 7: TODO - Extras
Send hyperparam tuning report to Slack

## Slide 8: CT
Retraining based on time/data ingestion @ X time unit
  Objective: Let model capture new trends in data, refresh model with same hyperparameters
  Separate script which uses the same hyperparameters from experimentation (Github actions), but does the comparison and retraining on AWS Lambda
  Train-validate
  Implement A/B testing afterwards to check if there is indeed and improvement over the old model. Do not deploy if performance drops
    Still necessary to compare 5 fold CV in addition to test set?
    Pseudo-Canary testing?
    Can find hard quality gates here: https://mlflow.org/docs/3.1.3/ml/evaluation/model-eval/
Train-Validation
A/B
T=M0
T=M
- Compare optimised models
- Compare old (on S3) and retrained model
Get best set of hyperparameters
Test
T=M-1

## Slide 9: Retraining
AWS Lambda loads champion model from S3
Retrain challenger model based on train + test + retraining test
Threshold of 5% improvement
Push challenger to S3 if it wins
TBC: Check data drift/shift
With new data pulled weekly on S3

## Slide 10: CT (Extras)
Error analysis + Logging
BentoML for batched inference/serving

## Slide 11: CI
Objective: Whenever want to update file on GitHub, to use a template for a sequence of events, which takes into account testing, and also reporting of the results of the push.
Makefile is the recipe, while the YAML file is the skeleton while pulls from the recipe + decides the environment variables which is fed into the recipe
Implemented for: Model prediction, app deployment, deploying AWS Lambda functions

## Slide 12: Unit testing
Objective: Get the smallest possible unit of your code, and ensure that those units (e.g. functions, methods) work. Can proceed on to integration testing where the units interact with one another
  Can be split into MLOps segments. Each segment have diff considerations
    Data Engineering: hardcode an input to pass into this function and leverage Pytest/unittest to check for the exact output. Check handling of edge cases
    ??Model Training: check for successful predictions on training data to a degree of accuracy based on your evaluation metric
    [D] Model Serving: Combination of the 2 above + ensure that frontend works

## Slide 13: Testing to do
Code
  App
    Docker containers
    Code itself
  ML scripts
  Data processing code
    Data
    AWS components
Model
  Can make prediction
  Prediction makes sense

## Slide 14: Continuous Monitoring
To implement as a layer above CT. If CM triggers something  then test for CT

## Slide 16: Logging
Logging (if have time). Get chatGPT to suggest. Used with AWS cloudwatch, but watch the costs involved. http://logging.apache.org/log4j/1.2/manual.html

## Slide 17: Github OIDC
AWS Service (needs to be able to assume role)
Github action accesses service using the Github role assumed
With role given which already trusts OIDC in a federated way